## Slide 1: WP8: Showcases Development and Overall Performance Evaluation
Gerd Woetzel (FIT)
09-10 December 2010
Cloud4SOA project
Athens meeting

## Slide 2: WP8
  T8.1 Use-Cases As-Is Analysis and Showcases Definition
    M3 -> M15 (FIT)
    M12: D8.1.1 Cloud4SOA Use Cases As-Is Analysis – Draft
    M15: D8.1.2 Cloud4SOA Use Cases As-Is Analysis - Preliminary Document
    M24: D8.1.3 Cloud4SOA Use Cases As-Is Analysis
  T8.2 Evaluation Strategy Definition and Validation
    M10 -> M18 (FIT)
  T8.3 Cloud4SOA Showcases Development
    M13 -> M32 (SingularLogic)
    M32: D8.2 Business Intelligence Showcase (PTIN)
    M32: D8.3 Business Cooperation Showcase (FIT)
    M32: D8.4 Network Monitoring Showcase (RomTelecom)

## Slide 3: WP8 (final work)
  T8.4 Showcases Operation, Maintenance and Governance
    M31 –> M36 (cloudControl)
  T8.5 Performance Evaluation and Lessons Learnt
    M31 -> M36 (FIT)
    M36: D8.5 Performance Evaluation and Lessons Learnt

## Slide 4: D8.1 Use Cases As-Is Analysis
  Description of current deployment
    Usage
    Architecture
    Infrastructure
    Resources
    Bottlenecks / Scalability problems
  Analysis
    Communication Requirements
    Processing Requirements
    Storage Requirements
    Scalability Requirements
    Cloud deployment strategy (<which>aaS )
    Expected Benefits / Costs
  Identification of Interoperability Needs

## Slide 5: D8.1 Use Cases As-Is Analysis Draft (deadline M12)
  Business Cooperation Showcase
    Description of current deployment (FIT, M6 / ASAP)
    Analysis (FIT, M9)
FIT needs input:
  Business Intelligence Showcase (PTIN)
    Description of current deployment
    Analysis
  Network Monitoring Showcase (RomTelecom)
    Description of current deployment
    Analysis
Final Editing (FIT)
  Start M9
  Want to finish before T8.2 starts (M10) ...

## Slide 6: Business Collaboration Showcase

## Slide 7: D8.1 Business Collaboration Patterns of BSCW Usage
  Description of current deployment
    Usage
      Project management
      Organisation and department management
      Ad hoc group information exchanges
      Communities
      Individual storage

## Slide 8: D8.1 Business Collaboration Current Architecture (basic)
CGI
CGI
CGI
Database
Process
Metadata
Content

## Slide 9: D8.1 Business Collaboration Shortcomings
  Descrition of current deployment
    Scalability problems
      Single server approach
      Distribution only on NFS level
    Deployment/Configuration Problems

## Slide 10: D8.1 Business Collaboration New Architecture
CGI
CGI
CGI
Database
Process
Metadata
Amazon S3 ->
WP6 SOA Layer

## Slide 11: D8.1 Business Collaboration Is that possible?
CGI
CGI
CGI
Database
Process
Metadata
Content
Amazon EC2

## Slide 12: D8.1 Business Collaboration Showcase Analysis
  N-Tier Architecture of BSCW
  Presentation + Logic (CGI + BSCW API)
    Analysis
      Cloud Deployment Strategy: Amazon EC2 –> Cloud4SOA ?
  File/Document Store
      Cloud Deployment Strategy: Amaon S3 -> Cloud4SOA ?
      CloudFront (?)
  Object Store (+Metadata +Events +Preferences)
      Cloud Deployment Strategy: Amazon EBS -> Cloud4SOA ?
  Session Store
  Alarm Service
  Notification Service
  Indexer
  Access Graph Service (seaching)

## Slide 13: D8.1 Business Collaboration Object Store
CGI
CGI
CGI
Database
Process
Object
Store
Append only
RPC
RPC
Random Access
Read only
Multiple Readers
Sigle Writer
Not allowed by EBS
Cache
Cache

## Slide 14: D8.1 Identification of Interoperabilty needs
  API (Aplication)
    Storage Models (EBS / S3 / CloudFront)
    Network configuration Models
    Platform / Infrastructure Deployment Models
    Language Bindings (PaaS?)
  API (Deployment)
  SLA Models
    Scalability
    Security
  Billing Models
But how can we find out what we need?

## Slide 15: Experimental BSCW Deployment on AWS
  Design problems (N-Tier separation)
  Implementation problems
    Python API: boto, Mitch Garnaat, Eucalyptus Systems
    EBS probably doesn‘t work (LBFS, DRBD, search for a DNBD)
  Deployment problems
  SLA / Billing problems
  Security problems (VPN, Data Encryption)
  Scaling problems (predictions?)
  Measurements
    Execution time (experienced by the User)
    Resource consumption (as defined by AWS)
    Costs
  Other Ineffiencies?

## Slide 16: Future Extensions
  (End- / BSCW-) User interface to the cloud ?
  BSCW Clouded Server Inteoperability ?

## Slide 17: Semantics
  Location (national, international)
  Speed, Performance
  Encryption
  BackUp
  Reliability
  Mobility
  Clustering
    By workspace
    By folder
    By document
    By user
    By process / scenario

## Slide 18
CLOUD
  Location (national, international)
  Speed, Performance
  Encryption
  BackUp
  Reliability
  Mobility

## Slide 19: BSCW User Portal
Integration of Cloud4SOA Widgets for:
  Semantic Management of clouded workspaces?
  Reorganisation of clouded workspaces?
  …

## Slide 20: Challenging Issues
  Cross Server use of cloud content
  Cross Plattform use of cloud content
  Cross Plattform interoperability by cloud interoperability